Fitness For Geeks
Version: 0.1

Project name	Fitness For Geeks
Project leader	Julian Nobis
Responsible	Tim Untersberger, Stefan Waldl
Created on	21.9.2017
Last changed	12/06/2017 18:004.11.2017
Processing status	X in process / submitted / completed
Document file	ProjectProposal_FitnessForGeeks
FitnessForGeeks Version	0.1

Further Product Information
Participating	Stefan Waldl, Tim Untersberger, Julian Nobis
Creation	Initial Extern

Change Listing
Change / No Date Version			Changed Chapters	Description of changes	Author	State
1	4.11.2017	0.1	all	Initial product creation

Test Listing
The following table shows an overview of all tests – both self-tests as well as tests by independed quality assurance – for the present document. ? ? ? ? ? ? ? ? ?

Date	Tested Version	Notes	Inspector	New Product Status

# Introduction

We are three students that attend the HTBLA Leonding and decided to create this website within the scope of the subject “SYP”. Our main goal is to direct the users into the right nutrition choices without forgetting to include workouts, thus resulting in a healthier lifestyle and provide tools to make this possible. The user gives us some basic information about their body like height, weight and so on and we give them their nutrients per day and a list of recipes based on the before given nutrients, which they can choose from.
If the user has an account, he can also see his BMI and BAI on his account page.

Accounts can be easily created with an email and password. The email must be verified via clicking on the link in the email from our website.

The nutrients per day are the result of a combination of their TDEE and workout plan.
Workout plans are optional and can be created with a simple table (exercise name, calories burnt) or a vague description of their workout intensity like easy, medium or hard.

We also want to encourage communities, because doing things together is almost always more fun, thus we decided to add user groups, which are basically filtering all posts and recipes based on the tags. (e.g.: a bodybuilding group has the tag bodybuilding and when a user creates a new recipe they can add the tag for better clarification. If someone visits the bodybuilding group, the person can only see content tagged with bodybuilding)

# Initial Situation
To start living a healthier life, it is crucial to have a balanced nutrition plan to rely on.
The initial situation presents the assessment of the actual situation of an organizational unit or the entire organization of an agency or company. Thus a need for action, which may lead to a product or system vision, is recognizable. The vision may be developed into a project idea. The need for action may be initiated by several project or system ideas.
The demonstration of capability gaps (i.e. the difference between the necessary planned capabilities and the actually existing capabilities) in a company or agency may clearly show an urgent need for action in order to increase the efficiency or reduce costs. This need for action is presented as product or system idea, leading frequently to a concrete project proposal. Corresponsingly, the determination of the requirement to renew or improve a "technically obsolete" system (so-called "system regeneration") or the recognition of market chances for a new product or system may lead to a project idea. The applicable data must be developed for the project proposal.
Research programs or studies may also be the basis for project ideas; they will be concretized in a project proposal.

In der Ausgangslage werden beispielsweise folgende Informationen und Daten der zu untersuchenden Organisationseinheit im Hinblick auf die Projektidee beschrieben:
GERMAN
EXPLANATION
● Die Ist-Fähigkeiten der Organisation (was können wir?)
● Die Soll-Fähigkeiten der Organisation (was wollen wir können?)
● Ein Soll-Ist-Fähigkeitenvergleich (wo liegen die Defizite?)
● Ein Fähigkeitsvergleich nach vorgegebenen Bewertungskriterien
● Eine Skizze der Projektidee
For most people starting is the hardest part of living healthy. People like them then go on sites like: http://www.fitforfun.de, https://www.bodybuilding.com/index.html, https://tdeecalculator.net/ and https://www.iifym.com/tdee-calculator/.
On the sites that we mentioned earlier there are either only recipes or calculators that output raw data which most of the unexperienced users cannot handle.
Our product on the other hand will give the user a combination of the good aspects of both.
There already exist a few websites like: https://www.ichkoche.at/kuhlschrank-kochen#drawers=244442,251280,10390,10909,251376, where the user first enters the ingredients the user has and then finally receives a list of recipes he can choose from. The big difference between our website and websites like mentioned above is that our website will ask for the user’s height, weight and so on and gets the TDEE (the total calories of the optional fitness plan are included), missing nutrients and a list of recipes which are either from our database or approved recipes from our users.

We did not find a single website that combines all the good things from a nutrient tracker, exercise- and recipe-manager.

[Link of an Austrian study that shows that obesity is very present]
„Zwölf Prozent der Österreicher sind krankhaft übergewichtig. Laut OECD-Daten leiden 57% der Männer und 43% der Frauen an Fettsucht (Adipositas).
Jeder zweite Mensch in den 33 OECD Saaten ist übergewichtig, jeder sechste gilt als fettleibig.“
-http://orf.at/stories/2016161/2016156/

# General Conditions and Constraints

We want to realize our application with a website, because we are more experienced with web development and maintaining a website is simpler than a bunch of different applications with different native systems.
Obviously because we want an easy and fast way to manage our recipes, we decided to use a database which is hosted on our webserver (possible scalability)
Our application allows user based recipes, which can be seen by anyone visiting the website and rated/reported by verified accounts. After a lot of reports the reported recipe gets reviewed by a moderator/owner and either removed or corrected.

The owner of a custom recipe can receive an email when a new comment is created under his recipe. (Can be toggled via a checkbox) The user will always see new notifications about his recipe in his account page.

Moderators are currently planned for when we have too many viewers to handle it ourselves.
As for the webserver mentioned above, we chose a Raspberry Pi as our server, because of its low cost (e.g.: electricity) and we expect a low number of users. Since our application is a website we can easily upgrade our infrastructure to a dedicated hosted server (e.g.: amazon).

Getting a premium version of our product enables the user to enjoy our content without any disturbance from our advertisements.

For the alpha version of our website, we decide to keep the “auto-generated Fitness plan” a free feature.
# Project Objectives and System Concepts

The main objective
In the Subject Project Objectives and System Concepts, the acquirer describes his vision of a new project or system on a high abstraction level. Project objectives and system concepts may concern several aspects, e.g., the introduction of innovations, the definition of objectives (quality, deadline and cost objectives), the operation of the system in its operating environment and the use of new, improved functionalities.
example
Example:
- An unexperienced person enters their data
  - Training habits (if yes → how often and when, ...)
  - Supplements?

- He/she gets a variety of plans he/she can choose from
- He/she lives healthier
- Possible trainings plan may be added later on
# Opportunities and Risks
The Subject Opportunities and Risks comprises data which are normally prepared in industrial business plans. Frequently, an anonymous market with potential acquirers, which could be interested in the new product or system idea, will be analyzed at first. Therefore, the contents of this subject is characterized by a certain uncertainty or fuzziness. The subjects examines the chances of achieving profit on the market with a specific product or system. In addition to the chances, the risks of failing on the market or sustaining losses with a product or system should be analyzed.

The Subject Opportunities and Risks comprises data which are normally prepared in industrial business plans. Frequently, an anonymous market with potential acquirers, which could be interested in the new product or system idea, will be analyzed at first. Therefore, the contents of this subject is characterized by a certain uncertainty or fuzziness. The subjects examines the chances of achieving profit on the market with a specific product or system. In addition to the chances, the risks of failing on the market or sustaining losses with a product or system should be analyzed.
- Not getting enough data
- That customers will not use the product
- We can help the overall population to increase their overall lifestyle
- We could be unable to catch the attention of the users
- Deletion of the database → no recipes
- Accounts → a person could be mobbed
# Planning
The planning specifies the organizational and commercial project execution and system development aspects. The project organization, e.g., matrix organization and steering committees, and the responsibilities for the decision-making processes within project will be specified.
The »Project Leader will be appointed, his tasks will be defined. Available resources, funds and specialist personnel will be determined. Start and end date for the project will be specified. The planning can be based on the statements developed in the subject Project Objectives and System Concepts, which makes additional statements on feasibility, funding and schedules.
The planning specifies the organizational and commercial project execution and system development aspects. The project organization, e.g., matrix organization and steering committees, and the responsibilities for the decision-making processes within project will be specified. The Project Leader will be appointed, his tasks will be de- fined. Available resources, funds and specialist personnel will be determined. Start and end date for the project will be specified. The planning can be based on the state- ments developed in the subject Project Objectives and System Concepts, which makes additional statements on feasibility, funding and schedules.
The following parts must be included:
• List of major project milestones.
• Assign project lead and other outstanding roles to team members.
• Give a rough estimate how many resources you need (human resources, licenses, servers, etc.)
Answer the following questions when preparing this section:
• When will the project end?
• When will the project start?
• When will be a first prototype available?
• When does implementation work start?
• What are the big blocks of work to be done?
• Is this work doable in the given period of time?
• Do we need any other stuff to make our work (licenses, servers, ...)?

The Project will start after the teacher allows us to.
First prototype will launch late January.
Implementation work starts right after project proposal.
A crucial block of work will be getting all the recipe data and creating the algorithm. Another big block is the functionality and the feel of the website.
With a lot of dedication and hard work, this project is definitely doable in the given period of time.
We will need a server and three programmers.
Stefan Waldl is the project-leader.
Tim Untersberger and Julian Nobis are Executives and Responsibles.

Milestone	Date
Template Milestone	Template Date

# List of Abbreviations

Abbreviation	Explanation
TDEE	Total Daily Energy Expenditure
BMI	Body Mass Index
BAI	Body Adiposity Index

# List of Literature

-http://orf.at/stories/2016161/2016156/
-https://en.wikipedia.org/wiki/Nutrition

# List of Figures

List of Figures

Guidelines for checking the documents
Contentwise and formal directives to the project are to be taken from part 5: V-Modell refer-ence products of the V-Modell-XT and if necessary from an associated evaluation specifica-tion document. For checking the product regarding its contentwise consistency related to the already finished products, the following product depencies are to be checked.

Consideration of the Project Proposal
Affected products:
Project Proposal
Project Manual
Project Plan
Description:
The information about »Initial Situation, existing framework conditions, project targets, system conception and »Economic Efficiency contained in the »Project Proposal have to be considered in the »Project Manual and in the »Project Plan.

Preparing the first Project Progress Decision
Affected products:
Project Proposal
Project Progress Decision
Description:
The project ideas and realization proposals presented in the »Project Proposal have to be weighted in a decision process that is outside of the V-Modell. The decision that is made has to be laid down in a »Project Progress Decision.

Project Proposal and Requirements Specification
Affected products:
Requirements Specification
Project Proposal
Description:
In the product »Requirements Specification or Requirements Specification Overall Project, the information from the »Project Proposal concerning framework conditions, system idea and realization plan have to be taken into account.